# FarsamoTech Repair Hub

End-to-End Platform Analysis and Improvement Roadmap

Prepared for: FarsamoTech / XeelTech Solutions

System focus: SIMAD University computer repair and maintenance workflow

Prepared on: June 18, 2026

Evidence reviewed: Project definition, architecture docs, Prisma schema, route structure, validations, tests, and current UI files

Executive position: The platform has reached a strong MVP foundation: core repair intake, role-based access, device records, ticket lifecycle, technician assignment, logs, notifications, dashboards, reports, QR lookup, photo upload validation, and account activation are implemented. The next maturity step is not another redesign; it is operational hardening, richer ticket metadata, stronger auditability, and production deployment discipline.

# 1. What The Platform Solves

FarsamoTech Repair Hub digitizes SIMAD University's computer maintenance process, replacing manual registration, paper tracking, and spreadsheet-based coordination with a centralized repair workflow. It gives students and lecturers a self-service repair channel, gives technicians a focused work queue, and gives administrators visibility into repair demand, assignments, status, and performance.

- Centralizes users, devices, repair tickets, logs, notifications, and analytics in one database.

- Creates a consistent repair journey instead of ad hoc status updates.

- Preserves repair history by user and device for future reference.

- Improves accountability by linking status changes and notes to assigned technician work.

- Gives admins operational reports for workload, faculty/device trends, common issues, and technician performance.

# 2. Current Completion Snapshot

| Area | Current state | Assessment |
| --- | --- | --- |
| Authentication | Registration, login, logout, session cookie, current-user route, inactive-user blocking. | Strong MVP |
| Authorization | Student/lecturer owner scoping, technician assignment scoping, admin global access. | Strong MVP |
| Device records | Device creation/list/detail with owner relationship and admin lookup. | Complete baseline |
| Repair tickets | Creation, listing, detail, ticket IDs, status transitions, assignment, logs, QR lookup. | Core workflow complete |
| Notifications | Dashboard notifications and unread/read handling for relevant ticket activity. | Useful baseline |
| Dashboards | Role-specific dashboard data for students/lecturers, technicians, and admins. | Operationally useful |
| Reports | Admin overview reports by status, faculty, device type, monthly trends, keywords, technicians. | Good MVP |
| Uploads | Repair photo validation and configured storage path support. | Baseline ready |
| UI/UX | Professional navy/blue redesign, responsive app shell, dashboards, tables, forms, and status badges. | Improved presentation |
| Testing | Vitest route, validation, auth, service, report, upload, and seed helper coverage. | Healthy |

# 3. End-to-End Workflow

- User creates an account or logs in with an existing role-based profile.

- Student or lecturer registers a device and submits a repair ticket with issue details and optional validated photo reference.

- System creates a human-readable ticket ID and places the ticket at Registration Completed.

- Admin reviews tickets and assigns an active technician.

- Assigned technician works through the controlled repair status lifecycle and adds repair logs.

- Notifications are created for important ticket activity.

- Student or lecturer tracks the repair timeline from their account or through limited QR lookup.

- Admin reviews dashboards and reports for workload, issue trends, and technician performance.

# 4. Implemented Domain And Data Model

| Entity | Purpose | Key fields observed |
| --- | --- | --- |
| User | Stores students, lecturers, technicians, and admins. | fullName, universityId, faculty, department, phone, email, passwordHash, role, isActive |
| Device | Stores device identity and ownership. | ownerId, deviceType, brand, model, serialNumber |
| RepairTicket | Main repair request and lifecycle record. | ticketId, deviceId, technicianId, issueDescription, photoUrl, status |
| RepairLog | Timeline, diagnosis, and repair note history. | ticketId, technicianId, status, diagnosis, repairNotes |
| TechnicianActivity | Technician check-in and completed repair tracking baseline. | technicianId, checkIn, checkOut, repairsCompleted |
| Notification | Dashboard notification records. | userId, ticketId, channel, status, title, message, readAt |

The schema is normalized enough for the MVP and includes practical indexes for roles, activation, owners, technicians, status, ticket IDs, notification status, and creation dates. The strongest architectural choice is that access control is enforced server-side rather than left to UI checks.

# 5. Security And Reliability Posture

- Passwords are hashed and password hashes are excluded from public user responses.

- Sessions use signed JWTs stored in HTTP-only cookies, with secure cookies in production.

- Runtime environment validation prevents production startup without required secrets and storage settings.

- Login uses generic failure messages and rate-limit helper coverage.

- Authorization derives the user and role from the verified session/database, not client-submitted role values.

- Protected operations include owner, assigned technician, or admin checks.

- Admin role changes guard against removing or deactivating the last active admin.

# 6. Strongest Parts

| Strength | Why it matters |
| --- | --- |
| Role-aware workflow | The system treats students, lecturers, technicians, and admins as distinct operational actors instead of using one generic user experience. |
| Controlled repair lifecycle | Status transitions are constrained, tested, and timeline-friendly, which reduces inconsistent repair records. |
| Server-side authorization | The implementation protects data access at route/service level, including owner and technician assignment checks. |
| Useful MVP analytics | Reports already answer practical admin questions: status load, faculty demand, device mix, monthly trend, common keywords, and technician performance. |
| Test coverage breadth | Tests cover auth, validation, route behavior, authorization, dashboards, uploads, reports, notifications, seed helpers, and status logic. |
| Professional UI direction | The current navy/blue design system is more institution-ready than the original generic interface and better supports dashboards and dense operational views. |

# 7. Weaknesses And Gaps

- Tickets do not yet capture priority, issue title, issue category, or service-level target.

- The lifecycle lacks operational states such as Waiting for Parts, Cancelled, Reopened, or Escalated.

- The schema does not have assignedAt, completedAt, closedBy, or explicit repair duration fields; average repair time is therefore limited by available timestamps.

- Repair logs capture status and notes, but not statusFrom/statusTo, actor role, hours worked, attachment references, or immutable audit metadata.

- Device records lack asset tag, condition, notes, warranty, or a uniqueness rule for serial number.

- Notifications are dashboard-first; email/SMS/WhatsApp delivery is designed for future work but not production-complete.

- There is no password reset or account invitation workflow.

- Reports are not exportable and do not yet include deeper trend visualizations or spare-part analytics.

- There is no inventory/spare-parts module, which limits end-to-end repair operations once hardware replacement becomes common.

- UI has improved, but visual regression and end-to-end browser workflow tests are still missing.

# 8. Improvement Roadmap

| Priority | Improvement | Outcome |
| --- | --- | --- |
| P0 | Add ticket priority, issue title/category, assignedAt, completedAt, and cancellation/reopen rules. | Better triage, reporting, and lifecycle accuracy. |
| P0 | Add password reset and account invitation/approval flow. | Safer user onboarding and recovery. |
| P0 | Add production deployment runbook, CI checks, and environment/secrets checklist. | Repeatable release process with fewer manual mistakes. |
| P1 | Expand repair logs into an immutable audit trail with actor, statusFrom/statusTo, hours, and attachments. | Stronger accountability and technician performance measurement. |
| P1 | Add email notification provider and delivery status handling. | Users receive repair updates outside the dashboard. |
| P1 | Add exportable reports and visual charts for admin analytics. | Leadership can share and archive operational reports. |
| P1 | Add Playwright or Cypress E2E tests for critical role flows. | Better confidence that UI and backend continue working together. |
| P2 | Introduce inventory and spare-parts requests. | Supports real repair operations beyond diagnosis and tracking. |
| P2 | Integrate SIMAD portal or university identity source. | Reduces duplicate user records and improves identity reliability. |
| P2 | Add AI-assisted issue classification and recommended diagnosis templates. | Speeds up technician intake and reporting consistency. |

# 9. Readiness Assessment

| Dimension | Readiness | Notes |
| --- | --- | --- |
| MVP feature scope | High | Most planned core features are present. |
| Security baseline | Medium-high | Good auth/authorization baseline; add password reset, audit logs, and deployment controls. |
| Operational reporting | Medium | Useful aggregates exist; export, charts, and better duration metadata are still needed. |
| Data model maturity | Medium | Strong baseline; needs richer ticket/device/audit fields for production operations. |
| UI maturity | Medium-high | Professional redesign exists; needs automated visual/E2E QA and component hardening. |
| Production readiness | Medium | Build/test/lint are healthy, but release runbook, CI, monitoring, backups, and notification providers are next. |

# 10. Recommended Next Actions

- Freeze the current MVP scope and document the user roles, seed accounts, and manual QA checklist.

- Implement P0 data model additions before more reporting work, because reports need accurate lifecycle timestamps.

- Add a small production hardening milestone: password reset, email provider, CI, deployment runbook, and backup/restore plan.

- Add E2E tests for the four essential journeys: student ticket submission, admin assignment, technician update/logging, and student tracking.

- Create operational SOPs for admins and technicians so the platform is used consistently during maintenance events.

# Appendix A. Evidence Reviewed

- docs/PROJECT_DEFINITION.md and docs/ARCHITECTURE.md for intended product scope and lifecycle.

- docs/DEVELOPMENT_PLAN.md for planned feature order and definition of done.

- prisma/schema.prisma for implemented domain model and indexes.

- src/app/api/* route handlers for implemented API areas.

- src/lib/auth, src/lib/repair-tickets, src/lib/reports, src/lib/validations, and related tests for behavior and quality signals.

- src/app pages and globals.css for the current redesigned UI surface.